**Key:**

Story

Acceptance Criteria

Status

**Sprint 1:**

7: "As a user, I would like to be redirected to my profile overview on login”

“Given I logged in, when login authentication passes, redirect to account page.”

Completed

9: "As a user, I would like to be able to login/register on arrival"

"given I am on the arrival page, if i login/register, then i should enter the website"

Completed

10: "As a user, I would like to be able to delete/modify past saved custom workouts from my profile page"

"given I want to remove a workout, when I click the delete button on the profile page, then that workout should be removed.”

Completed

12: "As a user, I would like to be able to create an account with my name, email, and password"

"given i click the register button, after i enter the required information, then i log in and register"

Completed

16: "As a user, I would like to be able to update my account name/email if needed"

"given i need to update my personal information, when i click modify on my profile, my information should be updated.”

Completed

17: "As a user, I would like to be able to add an avatar to my profile"

"given i want to add an avatar, when i click on my image on my profile, it will give me the option to upload and save one."

Completed

23: "As a user, I would like to be able to view my past workouts on my profile page"

"given i am logged in, when i navigate to my profile page, i can view my past workouts"

Completed

28: "As a user, I would like to be able to view my custom workouts on my profile page"

"given i am logged in, when i navigate to my profile page, i can view my custom saved workouts"

Completed

30: "As a user, I would like to view my favorite workouts on my profile page"

"given i am logged in, when i navigate to my profile page, i can view my favorite workouts",

Completed

32: "As a user, I would like to be able to view a user's profile page"

"given i am friends with a user, when i click on their name on my friends list, it will redirect me to their profile."

Completed

47: "As a user, I would like to be able to add friends which will populate my friends list"

"given i am logged in, when i enter a friend's user name, it should add that friend to my friends list"

Completed

49: "As a user, I would like to have a dropdown (in navbar) that would contain my friends list"

"given i am logged in on the website, when i click on my friends list, it should populate the area with a list of my friends"

Completed

62: "As a user, I would like to logout from any page on the website"

"given i am logged in, when i click the logout button, my account would sign out to the arrival page"

Completed

**Sprint 2:**

13: "As a user, I want to be able to select categories so that a desired workout plan is generated."

"Given that I selected an upper body category, when I generate a workout, then an upper body workout is randomly generated.”

Completed

21: As a user I want specify the length of the workout so that I get a workout that is realistic

"Given a length of time for the workout has been specified by the user, when the workout is generated, then the workouts estimated time is less than the time specified."

Completed

27: "As a user, I want to mark exercises done so that I can keep track of my progress during the workout"

"Given that a workout has been generated, when I mark an exercise as complete , then my progress through the workout is updated"

Completed

33: As a user I want to specify the intensity of my workout so that I can change it depending on my energy level

"Given that I selected a high intensity workout, when I generate a workout, then the randomly generated workout is high intensity.

Completed

35: "As a user, I want to enter my experience level, so that the exercises generated are appropriate"

"Given that I selected a high experience level, when I generate a workout, then the randomly generated workout is suitable for my experience level.

Completed

37:"As a user, I want to have my workout timed, so that I can compare to the estimated time"

"Given that a workout has been generated, when the user starts a workout, then a timer starts.

Completed

43: "As a user, I want to have descriptions of the exercises and how to properly do them, so that I get the most out of each exercise"

"Given that a workout has been generated, when it is displayed, then it displays descriptions of each exercise."

Completed

52: "As a user, I want the exercises to be displayed in an organized fashion, so that I can view them with ease"

"Given that a workout has been generated, when the workout is displayed, then the exercise are displayed neatly in order."

Completed

**Sprint 3:**

6: "As a user, I want to access a list of my friends so that I can add or delete people.

Given I am logged in, I want to be able to see a list of friends that I can be connected to through the app.

In progress

11: "As a user, I want to be able to rate a workout based on my experience so that I can share and inform others"

"After I complete a workout, I would like to be able to rate the workout by clicking the amount of stars (out of 5) that I feel best fit my experience."

Completed

29: "As a user, I would like to be able to save my workout so that I can use it another time"

"After I complete a workout, I would like to be able to have an option to save my workout. If I choose to save my workout I should see it on my profile page."

Completed

34: "As a user, I would like to be able to view overall ratings of workouts so that I can make a better decision on my workout choice"

"When I view a workout, I should see an overall average rating beneath the workout description."

Completed

36: "As a user, I want to comment on workouts so that I can interact with friends."

"Given I am logged in, I should be able to have the option and ability to comment anything on a workout shared by one of my friends."

Completed

38: "As a user, I would like to be able to see a timeline of the most recent shared workouts by my friends"

"When I am on the news feed page, I should see a list of workouts shared by only the people I am friends with."

In progress

44: "As a user, I want to view a friend's profile so that I can see all their shared workouts."

"Given I am logged in, I should be able to go to a friend of mine's profile and see their workouts."

Completed

50: As a user I would like to be able to have the option to share one of my custom workouts

"Given I am logged in, I should be able to have the option to share a custom workout of mine to my friends so that they can use it if they would like."

In progress

54: "As a fitness enthusiast, I would like to be able to share one of my custom workouts for others to be able to use"

"When I am viewing my custom workouts, I should see an option to share the specific workout for any one to view/use. I expect for that workout to then appear in the list of customized workouts for the public."

In progress

**Sprint 4:**

15: "As a user, I want to be able to retrace the workouts I have tried before"

"Given history button, when click it, then users get a list of workouts history."

Completed

22: "As a user, I want to be able to filter my history workouts by categories"

"Given filter button, when select what kind of workout, then the user can get a proper kind of workouts from history list"

In progress

26: "As a user, I want to be able to clean my history list"

"Given clean button, when click it, then the history list will be empty"

In progress

40: "As a user, I want to be able to sort the workouts in my history list by times of using"

"Given sort by button, when select sort by times, then the user gets a sorted history list based on times of using in a descending order."

In progress

46: "As a user, I want to be able to delete the history workouts that I selected"

"Given delete button, when select which history to delete and click , then the selected workouts in history will be removed from history list"

In progress

57: "As a user, I want to be able to create costumed lists from my history list"

"Given created lists, when select workouts to add to some list, then selected workouts will be in that costumed list"

In progress

58: "As a user, I want to see my top 3 most common workouts, so that I can do them again."

"Given I am logged in, I can see 3 workouts of my choosing to be displayed."

Completed

59: "As a user, I want to be able to see specific time of doing workouts in history list"

"Given I am logged in, I should be able to see previous workouts I have completed in a list so that I can remember which workouts I have completed and when."

In progress

63: "As a user, I want to be able to filter my workouts in history list by duration"

"Given filter button, when select time, then the user will get a list of workouts which satisfies the filter condition from history"

Completed

**Sprint 5:**

8: "As a user, I want to be able to create a new custom workout so that I can add my favorite exercises."

"Given I want to create a custom workout plan, when I click on the button to create a new custom workout, I am given the option to add individual exercises to my workout."

Completed

14: "As a user, I want to be able to delete a custom workout, so that I can remove it from my list of custom workouts."

"Given I am editing my workouts, when I click the button to delete a custom workout, then the workout is deleted."

Completed

25: "As a user, I want to be able to add a new exercise to my custom workout, so that I can tailor my workout."

"Given I am currently creating a custom workout plan, when I select an exercise, it is added to my workout.",

Completed

31: "As a user, I want to be able to remove exercises from my workout plan, so that I can tailor my workout."

"Given I am creating a custom workout, when I select an exercise in my workout, it is removed from the workout plan."

Completed

39: “As a user, I want to be able to change the order of my custom workout, so that I can edit it to my liking."

"Given I am creating a custom workout, when I drag (or arrow up/down) a specific exercise above or below another, I am able to change the order of the exercises in the workout."

In progress

45: "As a user, I want to be able to change the number of sets and reps of an exercise, so that I can tailor my workout."

"Given that I am creating a custom workout, when I edit a specific exercise, then I am able to change the number of sets and reps of an exercise."

Completed

48: "As a user, I want to be able to add/change the name of my custom workout, so that I can identify it later in my workouts."

"Given that I am creating a custom workout, when I am editing it, then I am able to change the name of the workout."

Completed

51: "As a user, I want to be able to add/change the description of my custom workout, so that I can see this later in my list of workouts."

"Given that I am creating a custom workout, when I edit the description, I am able to add or change this description."

In progress

53: "As a user, I want to be able to set my custom workout as public or private, so that I can control who is able to access it."

"Given I am creating a custom workout, when I mark it as private, only I am able to view this workout. When I mark it as public, others are able to view the workout."

In progress

55: "As a user, I want to be able to set the difficulty of my custom workout, so that I will know how hard it is when I see it later."

"Given that I am creating a custom workout, when I am editing the workout, then I am able to set or change the difficulty."

Completed

56: "As a user, I want to be able to change the intensity of my custom workout, so that I will know how intense it is."

"Given that I am creating a custom workout, when I am editing the workout, then I am able to set/change the intensity."

Completed

60: "As a user, I want to be able to set the total time of the workout, so that I will know how long the workout will take."

"Given I am creating a custom workout, when I edit it, I am able to set the total time for the workout."

Completed